## Slide 1: Logboek P&O3
Team <ESAT9A1>

## Slide 2: Week 1 (03/10/2022)
Planning
Introduction to the project
Brainstorming
Face Recognition
Naam student | 14u00-15u00 | 15u00-16u00 | 16u00-17u00 | 17u00-18u00
Arne Lemahieu | Introduction | Installing Programs | FD (live) | FD (live)
Kasper Dumoulin | Introduction | Installing Programs | FD (live) | FD (live)
Mauro Janssens | Introduction | Installing Programs | FD (photo) | FD (live)
Pepijn Haenen | Introduction | GitHub | FD (photo) | FD (live)
Philippe Laffineur | Introduction | Messenger | FD (live) | FD (live)
Tjorben Godeau | Introduction | Installing Programs | FD (photo) | FD (live)
Uitgevoerde taken tijdens teamzitting
Voltooide acties – mijlpalen
Face Detection (photo’s and live streamed)
  (= FD)
Lopende acties – volgende stappen
External Camera connection with Face Detection
Brainstorming
Lip movement detection => speech
Gestures

## Slide 3: Week 1 (06/10/2022)
Planning
Fixing environments on Python
Fixing the external camera
Working on speech detection based on lip movement
Naam student | 14u00-15u00 | 15u00-16u00 | 16u00-17u00 | 17u00-18u00
Arne Lemahieu | Fixing ext. camera | Speech detection | Speech detection | Hand detection
Kasper Dumoulin | Speech detection | Speech detection | Speech detection | Flow chart
Mauro Janssens | HD, MD | HD, MD | HD, MD | logbook
Pepijn Haenen | Coord. and helping | Coord. and helping | Coord. and helping | Fixing git
Philippe Laffineur | Fixing ext. camera | Speech detection | Speech detection | Hand detection
Tjorben Godeau | Speech detection | Speech detection | Speech detection | Hand detection
Uitgevoerde taken tijdens teamzitting
Voltooide acties – mijlpalen
External Camera connection with Face Detection
Env on Pycharm
Lopende acties – volgende stappen
Better detection of body parts (incl. full head detection)
Lip/mouth movement detection (MD) => speech
Hand detection (HD) => gestures
Looking for possible hardware to use for the project

## Slide 4: Week 2 (10/10/2022)
Planning
Hardware Meeting (HM)
Better Head Detection (BHD)
Face Recognition (FR)
Hand Gestures (HG)
Lip Detection (LP)
Git Explanation (GE)
Head Switcher (HS)
Naam student | 14u00-15u00 | 15u00-16u00 | 16u00-17u00 | 17u00-18u00
Arne Lemahieu | LP | LP & HM | LP & HS | HS
Kasper Dumoulin | BHD | BHD & HM | BHD | BHD
Mauro Janssens | FR | FR & HM | FR | FR
Pepijn Haenen | GE | GE & HM | Helping | Helping
Philippe Laffineur | LP | LP & HM | LP & HS | HS
Tjorben Godeau | HG | HG & HM | Problems pc & HG | HG & Notulist
Uitgevoerde taken tijdens teamzitting
Voltooide acties – mijlpalen
BHD almost, only tuples and lists
FR realized that it is not the best option, slow
HG
GE
LP
Lopende acties – volgende stappen
HS
Mergen
Hardware Meeting

## Slide 5: Week 2 (13/10/2022)
Planning
Issue: Face Detection (IFD)
Gestures (G)
Better Face Detection (BFD)
Report
Face Recognition (FR)
Head Switcher (HS)
Relative Lip Detection (RLD)
Naam student | 14u00-15u00 | 15u00-16u00 | 16u00-17u00 | 17u00-18u00
Arne Lemahieu | IFD & RLD | RLD | RLD | HS
Kasper Dumoulin | BFD | BFD | BFD | BFD
Mauro Janssens | Report | FR | FR | FR
Pepijn Haenen | IFD | Helping | Helping | Helping
Philippe Laffineur | HS | HS | HS | HS
Tjorben Godeau | G | G | Hardware Search | Hardware & Log
Uitgevoerde taken tijdens teamzitting
Voltooide acties – mijlpalen
RLD
G
Lopende acties – volgende stappen
BFD
IFD
FR
HS